# State of the Project — 2026-04-29 readout

A synthesis of what shipped over the prior two weeks, what remains open in priority order, and a consolidated brainstorm catalog. Captured as a durable reference in notes/ so future sessions can resume without rebuilding the picture from scratch.

## What we shipped over the prior two weeks (2026-04-15 → 2026-04-29)

Grouped by theme, with date markers. Each commit / journal entry can be cross-referenced for traceability.

### 1. Decision discipline + thread compaction (Apr 16–17)

`$DECISION` validation middleware enforces CHALLENGE / CLARIFY / EXECUTE on every RESPONSE; rejects with DECISION_REQUIRED or INVALID_DECISION_STATE (commit ebf2654).

Thread compaction at N=10 with summary sidecars (ebf2654, MSG-0146).

Both wired into the /dispatch path so the validators actually fire on live broadcasts (aa8e4c1).

### 2. Context Kernel system (Apr 16–17)

Kernel loader with section parsing, 8K budget enforcement, caching (93c8788).

`kernel-mvp-build.md` — pinned stack/state/roster/dict/next-steps for Hub broadcasts (ad9119c).

No-fabrication rule added after observing fabricated EXECUTE votes against missing input (e74e1ab, kernel v1.1).

Correction added 2026-04-29: the Hub's broadcast flow does NOT actually inject the kernel today. The Python API's /dispatch endpoint accepts ?kernel=<name>, but the Hub talks directly to provider APIs and skips that path. A new enhancement — project-scoped kernel injection in the Hub — is captured in the open enhancements list below.

### 3. Agent profile card system (Apr 17–22)

All 6 agents now carded: Lumen, Lodestar, SpinDrift, Trident (Apr 17), then Forge and Pharos (Apr 21–22).

Hub-side card injection verified via canary round 2026-04-26 — every agent returned its exact card-defined canary (MSG-0179, NEXT_STEPS #6 closed).

Card-tuning passes after observed failure modes (32e2742, 7c172d8, e0cdc52).

Edit Card button + modal editor in Agent Settings (bb4a8c4).

Card injection before `Config.SystemPrompt` so card content takes precedence (06dca7b).

### 4. Hub payload hygiene (Apr 20–22)

Card content used alone when card exists (no legacy SystemPrompt concat) (9a8afec).

Journal context cap: 5 msgs/project, 1500 chars/msg (9d2f68b).

Don's-prompt deduplication in outgoing messages (3000ad5).

Summarizer-role guard — only inject the summarizer instruction when there's >1 agent in the round (928d5ce).

Preview mode + payload logging for verification dispatches (9a8afec).

### 5. Dispatch Cost Ledger (Apr 21–22)

Slice 1: middleware + JSONL store + Hub button + viewer form (842404b → 9ec0f0c).

Slice 2: LedgerAggregateCache + BudgetGateService + system-prompt hash logging + 24 MSTest unit tests (34d366b, 491f4f5).

Anthropic prompt caching enabled in the adapter (95c9dd6).

Retry-exhaustion log + derived load window (a27e905).

### 6. Summarizer-Role feature (Apr 22–24) — Q1 through Q8

Tiered summary storage (TieredSummary: full / compressed / shorthand) — 803d72b.

Post-commit hook + staleness detection — 569221a.

Threshold detection + summary-due endpoint — 6fa4128.

Fidelity check runner for AICP journal entries — a2e30fb.

Indexer: SQLite chunk_index + CRUD — 8c562aa.

Indexer wired into journal post-commit path — 5734909.

Embedder + auto-embed on journal write — 6b7494a.

Similarity retrieval + /retrieve endpoint — 3ba4534.

Three-tier generator via Claude Haiku — 701ede3.

`agent_config` loader with fallback chain + API-key resolver — c9590e0.

`/rag-prefix` text endpoint for the Hub consumer — f728b8a.

Background scheduler (off by default) — 332f73d.

Backfill utility for missing embeddings + chunk_index — e507be8, 6982239.

Hub VB.NET RAG consumer (FetchRagContext) — interai-hub@42664a2.

Integration tests for the four new summarizer endpoints — 12964be.

### 7. Hub UI controls (Apr 26–27)

Include RAG context checkbox — per-dispatch RAG short-circuit (interai-hub@ecd9881).

Project selector dropdown with ghost-project typo confirmation + history-clear on switch + title-bar indicator (interai-hub@0f39546, 0f7ea41).

### 8. Exception handler stack (Apr 27)

Ported from OperatorHub as AgentHubHelpers project — Logger, AppPaths, AppSettings, VerInfo, UnhandledExceptionManager, HandledExceptionManager, ExceptionDialog, BugReporting (interai-hub@521b951, 028071f).

Activated in `Sub Main` — AddHandler() runs before OpenPresenter() (interai-hub@25099ab).

Report-a-Bug button in grpControls opens GitHub Issues with auto-filled body (version, OS, module GUID, log path).

Email path stripped — replaced with public GitHub Issues URL baked in via BugReporting.BugReportUrl.

### 9. Licensing system (Apr 27)

ECDSA P-256 signed keys with public key embedded in binary, private key out-of-repo (interai-hub@336a5fc).

30-day trial tracker with registry + AppData defense-in-depth (interai-hub@bba8f1f).

`frmRegister` — paste-and-activate modal dialog (interai-hub@063fdb4).

Degraded mode: 10-second delay before each LLM dispatch when expired (interai-hub@bf29ce8).

`LicenseTool` console exe — maintainer-only key generator (in solution, NOT shipped).

### 10. Public release + onboarding (Apr 27 → 29)

First public release v1.0.3.1 — setup.exe, manifest, all binaries committed to dgplugge/interai-hub-clickonce (clickonce@23e4d72).

`Setup-InterAI-Hub.ps1` — interactive 4-provider setup script (clickonce@b95abb8).

`docs/QuickStart.md` + `docs/ApiKeys.md` — public onboarding docs.

### 11. Cross-cutting docs and testing

AICP Viewer filters, search, badges, keyboard shortcuts, auto-refresh (8a3062a, 57dc9a0, cf708a2).

Hub health dashboard + CLI (ddf7696).

ACAL round-trip verifier with compression ratio and field mismatch detection (7b3845e).

Trident + Lumen onboarding (Gemini, Mistral providers) (ba52800).

Mismatch v2 game designed by 6-agent team across 5 rounds — notes/games/mismatch.md (30c81f3).

Hub config persistence to AppData so API keys survive rebuilds (52ae9e3, 18cfd90).

## Open enhancements — priority ordered

Priorities reflect "what unblocks real use vs. what's nice-to-have." Time estimates are at the recent sprint pace (with Pharos as Lead Coder).

### Tier 1 — Validation work, should happen before more coding

| # | Item | Estimate | Why this priority |
| --- | --- | --- | --- |
| 1 | Real son dry-run | 30 min – 2 hr (mostly his time) | The entire onboarding flow built so far is unvalidated. One real first-time install will surface things no design review catches |
| 2 | Lodestar's existing docs — find them and fold into docs/ | 30 min once located | Referenced twice; finishing the public doc set means knowing what they cover |

### Tier 2 — Polish that makes the public release look complete

| # | Item | Estimate | Why |
| --- | --- | --- | --- |
| 3 | GitHub Pages for interai-hub-clickonce | 30–60 min | dgplugge.github.io/interai-hub-clickonce/ — proper landing site instead of a README. Also unblocks ClickOnce auto-update via a stable HTTPS URL later |
| 4 | Embedded first-run wizard inside the Hub (replaces PowerShell script for non-terminal users) | 3–4 hr | Best UX. Same flow as Setup-InterAI-Hub.ps1 but inside the app. Son never touches a terminal |
| 5 | README screenshots + CHANGELOG.md in the public repo | 1 hr | Cold-finder confidence boost |

### Tier 3 — Hub team quality

| # | Item | Estimate | Why |
| --- | --- | --- | --- |
| 6 | Card-tightening for SpinDrift (chronic non-delivery — 4+ rounds) and Lodestar (off-topic abstention preamble) | 1–2 hr | Hub rounds get noisy when these tics fire; tighter card text may bite |
| 7 | o3-mini reasoning-token investigation (Forge empty 2048-token responses) | 1–3 hr depending on root cause | Forge currently unreliable when his slice is critical-path under RAG-on |
| 8 | Trident Gemini client truncation (kernel item — MSG-0155 R5) | 1–2 hr | Old issue; possibly already self-resolved (canary round was clean) but worth verifying |

### Tier 4 — Mid-priority feature work

| # | Item | Estimate | Why |
| --- | --- | --- | --- |
| 9 | Mismatch v3 — paused per MSG-0180 with 9 design questions answered awaiting overrides | 1–2 hr | Demo polish, not core. Resume when a creative session is wanted |
| 10 | forms-in-presenter cleanup — move frmCostLedger from Presenter to View | 4 hr | MVP architecture hygiene; testability of Presenter |
| 11 | Project-scoped kernel injection in the Hub | 2–3 hr | New as of 2026-04-29. Establish project→kernel mapping; in BuildSystemPrompt, prepend the active project's kernel preamble before the agent card. Order: kernel → card → journal → RAG → user message |
| 12 | mJournalContext refresh on project switch | 1 hr | Currently ships pre-loaded cross-project context on first dispatch after switch |
| 13 | Sync-to-deploy for `summaries/` directory | 1–2 hr | Journal writes sync to aicp-journals deploy repo; summaries are still local |

### Tier 5 — Future-version / aspirational

| # | Item | Estimate | Why deferred |
| --- | --- | --- | --- |
| 14 | Online license activation (Phase 2) — Cloudflare Worker / Vercel function | 3–5 days | Only needed if license abuse appears. Current Phase 1 is offline-perpetual |
| 15 | Subscription billing (Phase 2.5) | +2–3 days on top of #14 | Same gating |
| 16 | Third-party licensing SaaS (Cryptlex / LicenseSpring / KeyGen) | 1–2 days integration | Only if self-hosted ops > $30–100/mo SaaS cost |
| 17 | Inter-agent language (compression / shorthand for round transcripts) | 5–10 days | Shelved 2026-04-25 after the team round showed protocol-vs-encoding ambiguity. Future-version material |
| 18 | Context Kernel update protocol — Hub writes learnings back into kernel STATE/MEMORY (PROPOSED) | 2–3 days | Architectural. Loader reads; nothing writes. Lodestar's design item |
| 19 | CBOR compaction for thread summaries | 1 day | Explicitly deferred in Slice 8.5; JSON works fine for now |
| 20 | Auto-compact on threshold | 1 day | compact_due is surfaced; /compact still requires explicit call |
| 21 | End-to-end integration test — full dispatch → validator → compactor → summary | 1 day | Per-module covered; full-round pytest doesn't exist |

## What's currently project-scoped vs. not

A snapshot of the prompt-assembly stack as of 2026-04-29:

| Layer | Project-scoped? | Where it lives | Injected by Hub on dispatch? |
| --- | --- | --- | --- |
| Kernel (project-level prompt prefix) | Conceptually yes, but not auto-injected by the Hub today | interai-protocol/kernels/<name>.md | ❌ No. Hub's "View Kernel..." opens in Notepad. Python API's /dispatch?kernel= route is unused by the Hub broadcast |
| Agent cards | No (correctly — agent-scoped) | agents/<name>.md | ✅ Yes, fetched per agent and prepended to that agent's system prompt |
| RAG prefix | ✅ Yes (shipped 2026-04-27) | SQLite chunk_index, project column | ✅ Yes when Include RAG context checkbox is on |
| Journal context (mJournalContext) | ❌ Cross-project — LoadJournalContext walks all known project dirs | Built once at session start | First dispatch only (when history empty) |

Architectural intent (Don's stated mental model, 2026-04-29): kernels describe project-level prompt context; agent cards are appended per-agent. Half implemented today: the agent half is correct; the kernel half is missing the Hub-broadcast wiring (item #11 above).

## Brainstorm items — consolidated catalog

From notes/brainstorm.md. Each entry's status as of 2026-04-29.

### Hub status checks from a phone (posted 2026-04-24)

WhatsApp / SMS / Telegram / private web URL. Read-only first; later pause, resume, generate <project> commands behind auth. Cheapest v1: a GET /hub-status endpoint paired with a Cloudflare tunnel — Don bookmarks the URL on his phone. Telegram bot v2 is a richer 3-day build. WhatsApp Business v3 is the most setup-heavy.

Adjacent idea worth flagging: push-style alerts (Hub proactively notifies on budget-gate fires, dispatch failures, scheduler events). May be more valuable than pull-based status checks.

Status: open. ~2 days for v1, ~3 days for v2.

### Project-scoped rag-prefix (posted 2026-04-26)

✅ SHIPPED as the project dropdown 2026-04-27 (interai-hub@0f39546). Brainstorm note can be archived.

### MVP architecture violation: frmCostLedger lives in Presenter project (posted 2026-04-26)

The Model-View-Presenter split is broken by frmCostLedger.vb living in AgentHubPresenter instead of AgentHubView. Fix: move file, add OpenCostLedger() on AgentHubView, remove System.Windows.Forms reference from AgentHubPresenter.vbproj. Rerun AgentHubTests.

Status: open. Same as enhancement item #10. ~4 hours.

### Creative-arc retrospective: Mismatch parlor game (posted 2026-04-27)

Post-mortem reference, not a future item. Two operational lessons captured to memory:

Convergent rounds → Hourglass; divergent rounds → Round Robin.

o3-mini reasoning models anchor on RAG-retrieved content; turn RAG off when Forge is critical-path.

## Bottom line

The InterAI Hub MVP is shipped (v1.0.3.1) and onboarding-equipped (Setup-InterAI-Hub.ps1, QuickStart.md, ApiKeys.md). The remaining work splits into:

Validation (~3 items, mostly other people's time): items #1, #2.

Polish to look professional (~3 items, ~5 hrs): items #3, #4, #5.

Hub team quality (~3 items, ~4–7 hrs): items #6, #7, #8.

Feature carryover (~5 items, ~9–11 hrs): items #9–#13.

Future-version stack (~8 items): not before validation + polish lands.

If a single next step had to be picked: #1 (real son dry-run) costs nothing on the maintainer's side and could shape #4 (embedded wizard) priority dramatically. If the son sails through the PowerShell script, the embedded wizard is just polish; if he stumbles, embedded becomes higher priority.